Minutes for Sprint 2 Review & Sprint 3 Planning Meeting

Group InfluxDB-PG01

Proxy Client: Sanchi Verma

Attendees: Xiaoyue Rao a1819070

Jianghao Jin a1880849

Tiantian Wang a1894037

Manhong Chen a1904387

Ziyan Zhao a1883303

Ling Luo a1847162

Yufei Wang a1897360

Yinkai Yuan a1909218

Location: Online Teams Meeting

Time: 5:30 PM – 6:05 PM, Monday, 2 September 2024 (Week 7)

**Summary**

For Sprint 2 review and Sprint 3 Planning meeting, we went over what we have achieved in Sprint 2, receiving feedback as well as suggestions from the tutor. We also presented our plan for Sprint 3, receiving clarifications on several questions.

**Meeting Agenda**

* Review of Sprint 2 Progress
  + Completed the majority of User Story 1: Login functionality, UI enhancements, and drag-and-drop feature.
  + Back-end: Established core functions and database integration.
* Feedback & Suggestions
  + Consider options to display query results or bucket views.
  + Use InfluxDB API for login functionality.
* Sprint 3 Planning
  + Front-end: Optimize drag-and-drop logic and implement filters.
  + Back-end: Database integration for login, execute InfluxDB queries, start Grafana integration.
  + UI: Modify styles and enhance requirements.
* Questions & Clarifications
  + Need for a history query feature.
  + Grafana API for visualization requirements.
  + Scope of project board usage: both development and documentation tasks.
  + Remaining user stories should be released soon.

**Next Steps**

* Implement front-end optimizations and filter feature for User Story 2.
* Finalize backend integrations and start Grafana visualization.
* Aim for more visualization by the end of Sprint 3.
* Prepare for client feedback on User Story 2 requirements.