**Minutes for Team Meeting**

Group InfluxDB-PG01

Proxy Client: Sanchi Verma

Attendees: Xiaoyue Rao a1819070

Jianghao Jin a1880849

Tiantian Wang a1894037

Manhong Chen a1904387

Ziyan Zhao a1883303

Ling Luo a1847162

Yufei Wang a1897360

Yinkai Yuan a1909218

Location: Online Teams Meeting

Time: 5:50 PM – 6:30 PM, Monday, 30 September 2024 (Week 9)

**Summary**

In this meeting, we went through review for Sprint 3, discussed and finalized plans for Sprint 4 according to PO’s feedback, and assigned tasks to group members that are needed for the next Sprint.

**Meeting Agenda**

1. **Sprint 3 feedback discussion**
   * Go through PO’s feedback and discussed what are the requirement and changes we need to implement for this Sprint.
2. **Sprint 4 Planning**
   * Start User Story 5 brainstorming.
   * Snapshot 4.1.
   * Test data generation and search.
   * Front-end:
     1. There is an update bug with the tab's ID, add a scroll bar to the tab.
     2. When dragging the first-level tag, only display the key, not the value. After completing the tag drag, add a filter in the select dropdown. After filtering, display a pop-up to select the value. The value is selected by default but can be deselected, check marked, or searched.
     3. Add search functionality for measurement, tag, and field.
   * Back-end:
     1. Return data from the database to the front end
     2. Integrate Grafana visuals into the front end

**Next Steps:**

* Focus on front-end optimization and adjusted new functionality implementation.
* Implementing backend functionality according to front-end need.
* Working on searching or creating dummy data.
* User Story 5 development.